# DevLog Hub Development Log

January 11, 2026

# 📋 Basic Information

| Project Name | DevLog Hub |
| --- | --- |
| Development Date | January 11, 2026 |
| Development Time | Approximately 2 hours |
| Developers | Claude Opus 4.5 + Human |
| Git Branch | develop |
| Final Commit | 3a95460 |

# 🎯 Project Overview

## Purpose

Development of a platform that automatically collects and centrally manages all development activities (Git commits, file changes, terminal commands, etc.) from developers.

## Key Features

- Automatic Log Collection: Automatic capture of Git, file, and terminal events

- Full-text Search: Keyword-based development activity search

- Timeline Dashboard: Chronological activity visualization

- Project Grouping: Activity classification by project

- Report Generation: Daily/weekly/monthly activity reports

- Manual Notes: Development-related note-taking functionality

# 🏗️ System Architecture

3-Tier architecture development log collection system

## Technology Stack

| Component | Technology | Version/Description |
| --- | --- | --- |
| Agent | Go, fsnotify, go-git | Go 1.21+, Local collector |
| Server | Node.js, Express, Prisma | Node 20+, PostgreSQL 15+ |
| Web | Next.js, React Query, Zustand | Next.js 14, Tailwind CSS |

# 🔧 Development Details

## Milestone M0: Project Initialization

Completed: 2026-01-11 13:00

Work Done:

- Created monorepo structure (agent/, server/, web/, docs/, scripts/)

- Initialized Git repository and connected to GitHub

- Configured .gitignore

## Milestone M1: Backend Foundation

Completed: 2026-01-11 13:20

Work Done:

- Prisma schema design (User, Agent, Project, Event, Note, Report, Session)

- JWT authentication system (Access Token 15min, Refresh Token 7 days)

- RESTful API endpoint implementation

- Zod validation schemas and error handling

Files Created: 25

## Milestone M2: Go Agent

Completed: 2026-01-11 13:40

Work Done:

- Git collector - Periodic polling for new commits

- File collector - Real-time file monitoring using fsnotify

- SQLite storage - Offline event storage

- Sync service - Batch transmission (100 events per batch)

Files Created: 10

## Milestone M3: Web Dashboard

Completed: 2026-01-11 14:00

Implemented Pages:

| Page | Path | Description |
| --- | --- | --- |
| Dashboard | /dashboard | Statistics summary, recent activity |
| Timeline | /timeline | Chronological event list |
| Agents | /agents | Agent management, token issuance |
| Notes | /notes | Note CRUD |
| Search | /search | Event search |
| Settings | /settings | User profile |

Files Created: 35

## Milestone M4: Integration and Infrastructure

Completed: 2026-01-11 14:10

Work Done:

- Docker Compose setup (PostgreSQL, Redis)

- Server/Web Dockerfile (Multi-stage build)

- setup.sh - Initial setup script

- dev.sh - Development server script

## Milestone M5: Git Commit and Push

Completed: 2026-01-11 14:15

Commit History:

- 3a95460 - chore: change web port from 3000 to 3020

- 32d692b - feat: implement complete DevLog Hub application

- 406ba75 - docs: add DevLog Hub project planning documents

# 📊 Development Statistics

## Code Statistics

| Item | Count |
| --- | --- |
| Total Files | 97 |
| Total Lines of Code | 6,580 |
| Server Files | 25 |
| Agent Files | 10 |
| Web Files | 35 |

## Language Distribution

| Language | Files | Percentage |
| --- | --- | --- |
| TypeScript | 55 | 57% |
| Go | 10 | 10% |
| YAML/JSON | 10 | 10% |
| Markdown | 8 | 8% |

# 📝 How to Run

1. Run setup script

chmod +x scripts/setup.sh && ./scripts/setup.sh

2. Start development server

./scripts/dev.sh

Access URLs:

- Web: http://localhost:3020

- API: http://localhost:3001

Document Created: 2026-01-11 14:00

Author: Claude Opus 4.5